8/28 Check-in agenda

- Clear alignment on extending the pilot end date past October 3rd

  - Proposal: We extend the pilot end date through December 31st to give ourselves flexibility. As we can adjust call routing, we can end the pilot evaluation period early if desired.

- General alignment on what use cases we will continue through our new end date, can be confirmed at a later point

  - Claims

    - Unfeasible to launch in October due to complexity of use case development & API development

  - Eligibility

    - Unfeasible to launch in October due to complexity of use case development & API development

    - Member eligibility calls have low volume and high IVR completion

  - Proposal 1: Continue Benefits through December.

    - Proposal 1A: If the changes to 2026 plan documents is significant and presents complexity, we can tune the AI Agent to prompt members to specify 2025 vs 2026. If 2025, the AI agent can address questions. If 2026, the AI Agent transfers to a live agent

    - Proposal 1B: If the changes to 2026 plan documents is minimal, we can train the AI Agent to address 2026 plan questions as well.

      - Action: This would require AI Agent refinement through updates testing for 2026 plan documents.

    - Proposal 2: Expand pilot scope to include provider benefits calls

      - Provider benefits calls nearly double member benefits calls by volume, but providers are seeing >80% success rate in our current IVR.

- Clear alignment on definitions of containment vs successful outcome vs abandonment

| Term | Definition | Examples | Edge Cases |
| --- | --- | --- | --- |
| Containment | Any call that does NOT transfer to a BSC customer service representative | - Calls that end in the AI Voice Agent - Calls that transfer to 3rd parties (Anthem, PDP, etc.) |  |
| Successful Outcome | Calls where the AI Voice Agent successfully resolves a member inquiry without escalation to BSC CSR, without a callback within 24 hours and without caller abandonment | - Calls that end in the AI voice agent and remains within Benefits scope - Call transfer due to out of scope: provider lookup, claims, eligibility, authorization (member must make that intent clear) - Calls that transfer to 3rd parties (Anthem, PDP, etc.) - Does NOT include cases where callers call back within 24 hours - Quality of AI agent within the call (tracked within dashboard) - Survey metrics | - Calls where members get several questions answered before needing to be transferred to a live rep (would not count as successful or contained despite answering member questions) - Scenarios when members may call back within 24 hours about different intents |
| Abandonment/ Lost Caller | Calls where the member hangs up before interacting with the AI Voice Agent | - Calls that end before a member interacts with the AI Voice Agent |  |

- Clear alignment on process to identify, track and test enhancement/bug fixes made by vendors

  - Track ongoing issues and refinements needed on this spreadsheet and communicate issues to vendor via check-ins, emails, logging issues in vendor platforms

  - Create user stories on the IVR JIRA board to prioritize & test vendor refinements

  - Proposal: On a weekly basis test and release vendor updates. We would only do this through end of September before letting the AI Agents reach a steady state to evaluate

    - Tuesday – use existing check-ins to align on release notes and vendor deploys release to UAT

    - Tuesday/Wednesday – Perform release testing & validation (simulated tests and voice to voice testing as necessary) to provide sign-off

    - Thursday morning– get CRB approval

    - Thursday evening – Vendor deploys release to production