# Generative AI Pilot for Call Centers (Sierra & ASAPP pilots)

# Background

Partnering with the Blues Association and Sierra.ai we have evaluated the technical capabilities to create and then reduce the need for humans to be the only interactivity we have with our members. The pilot with Sierra AI was undertaken as an Association-driven initiative alongside BCBSMA (Massachusetts). Both plans are part of “Phase 1” pilots with Blues Plans as the Association drives further pilots with Blues to evaluate the long-term partnership with Sierra AI.

In parallel, BSC/Stellarus has also identified ASAPP as another promising vendor in the market to evaluate alongside Sierra. As a result, we have also evaluated ASAPP for the same capability to understand which vendor would be the best to partner with at scale. To frame the scope of we are looking to test and validate we are looking to evaluate the following:

- AI Voice Agent for member calls

- Starting with FEP Member Population

- Pilot Use Cases: Benefits Inquiries

- Reduce Live Agent Calls and Improving Member Experience

Note that BCBSMA’s pilot with Sierra was scoped differently. MA chose to integrate eligibility APIs with the FEPOC APIs and go-live with a subset of use cases in eligibility, and later claims.

While MA went live with only a subset of use cases, they still sent all calls related to eligibility/claims to Sierra, resulting in a low containment % in the single digits. In a Sierra analysis of calls, they presented a higher ~40% containment rate on calls within scope.

# Hypotheses

Customer Service Agentic AI solution will

- Reduce live agent call volume by 12.5% for pilot use cases

- Improve Customer Satisfaction (CSAT) and Net Promoter Score (NPS)

# Pilot Duration

The pilot evaluation period will last from August 21st through December 17th, with the contractual end being 12/31. While the contract runs through the end of the year, BSC/Stellarus has the flexibility to “turn off” call routing, or reach a point where BSC/Stellarus takes the pilot results to date and make a recommendation/evaluation.

# Pilot Scope/Requirements

## Benefits use case

Requirements for the benefits use case were developed in conjunction with internal stakeholders (see “Stakeholders” section for details on individuals involved) and achieved alignment with sign-off. See here for the internally developed requirements document.

As we worked with PTP resources to develop test cases and refine the scope, PTP resources provided a comprehensive requirements document that are more in line with Gen AI solution standards.

# Performance Metrics

The success of Sierra’s and ASAPP’s solutions will be measured on the following metrics.

| Metric | Definition | How it is currently being tracked | Current Value | Pilot Success Value | How it will be tracked in pilot |
| --- | --- | --- | --- | --- | --- |
| Containment/Deflection Rate | Member calls that are resolved within the IVR/AI Voice Agent | Number of calls that get transferred to a live agent | FEP: 16.1% Benefits: 10% Claims: 15% | +12.5% containment rate Benefits: 22.5% Claims: 27.5% | Vendor reporting dashboards (Sierra) (ASAPP) |
| Customer (member) satisfaction with live agents | How positively a member perceives their interaction with a live agent | Post-call member satisfaction surveys & FEP PIP surveys | 85% | Comparable or better | Vendor reporting dashboards (Sierra) (ASAPP) |
| Customer (member) satisfaction with AI Voice agent | How positively a member perceives their interaction with a live agent | Post-call survey to members | 85% | Comparable or better | Vendor reporting dashboards (Sierra) (ASAPP) |
| FCR (First Contact Resolution) | Measurements within AI-contained survey & live agent survey | Post-call survey to members | 70% | Comparable or better | Vendor reporting dashboards (Sierra) (ASAPP) |
| AI Performance | Accuracy of AI responses | Spot checks performed by Operations team & Audit |  | >99% | Vendor reporting dashboards (Sierra) (ASAPP) |

## Key Definitions

As the pilot progressed, more detailed assessments of calls and successful outcomes were necessary to evaluate the success of an interaction. Key definitions of containment and successful outcomes can be found here. In discussions with vendors, ASAPP agreed to the definitions, but Sierra had a different set of definitions found here. Sierra had reservations about tying survey scores to individual outcomes.

Stakeholders

## Internal stakeholders (Stellarus/BSC)

Stellarus

- EAI

  - Bill Giard

  - Vic Tandon

  - Prasanna Rajan

  - Jae Goldsmith

  - Vijay Thatte

  - Mike Bayeh

- IT Telephony & Contact Center technologies

  - Richie Gass

  - David Seeba

  - Angela Almanza

- Quality

  - Monique Marenco

  - Kaho Li

- CE Analytics

  - Rahul Sakpal

  - Prasad Chaki

Blue Shield of CA

- Operations

  - IVR Technology

    - Marc Harris

    - Tony Diaz

    - Kari Stanfill

  - FEP Operations

    - Joe Foley

    - Nicole Brouillard

    - David Lindsey

    - Christia Grell

- Audit team

  - John Zambelis

  - Amy Cardoso

  - Christine McCrum

  - Nick Bradshaw

## External Stakeholders

### Sierra Engagement

- Sierra - blueshieldca-team@sierra.ai

  - Product Managers

    - Krishna Bharathala

    - Florian Dahlhausen

    - Raymond Mo

    - Lucas Wang

  - Technical SMEs

    - Isaac Gateno – agent experience

    - Patrick Linehan – SSO set up

- PwC

  - Aamir Polli

- BCBSA

  - Gena Misouria

  - Chernika Young

  - Alison Crissie

  - Samuel Undine

  - Alka Alkari

  - Kimberly Bilas

### ASAPP Engagement

- ASAPP

  - Chris Kelly

  - Nirmal Mukhi

  - Hilary Scherer

  - Adrian Botta

- PTP

  - Andy Middleton – main point of contact

  - Ross Hartford – main point of contact, Genesys configurations

  - Jeremy McCall – main point of contact

  - Mitch Cartmell – project management

  - Martha Senturia – agent refinement

  - Chance Whittley – QA/testing

  - Diane Haliwell – QA/testing

Pilot Approvals

Approvals from Alyssa Simpson-Rochwerger (AI Governance) and Eddie Borrero were obtained to move forward with the pilots.

Additionally, VSRA reports were completed and shared by Mike Catania on the comments of the Gen AI Governance ticket. Follow-ups to Sierra’s VSRA findings were documented here. An additional security review was completed by Karan Sandhu and tracked in this ticket.

To go-live in our pilot, confirmation of 100% test case execution were obtained for Sierra’s go-live and ASAPP’s go-live

Lastly, during pilot this effort was audited by Internal Audit, led by Apoorva Mishra, to ensure compliance with governance. This effort passed audit with no findings.

The BSC AI intake form was submitted to ITRiskAssurance@blueshieldca.com in November.

Vendor Links

- Sierra

  - Conversation logs

  - Dashboard

  - Documentation

- ASAPP

  - Conversation log

  - Dashboard

  - Documentation

Auditing Process during pilot

- Sierra

  - Ingest call recordings & transcripts via SFTP and stored in servicing analytics file path: \\bsc\it\Servicing_Analytics\Call_Transcripts\Vendor_Transcripts\Sierra

  - The UAT file path is this: dev.bscal.local/it/Servicing_Analytics/Sierra_AI

    - The purpose of this filepath is to ensure testing in a UAT environment before promotion to production

    - Rahul Sakpal is the owner of this

  - Nick Bradshaw has modify access to the above production folder to capture call recordings & transcripts from Sierra to provide to the auditing team

  - Instructions to map the various Sierra files can be found here.

- ASAPP

  - Ingest call transcripts via SFTP and stored in servicing analytics file path: \\bsc\it\Servicing_Analytics\Call_Transcripts\Vendor_Transcripts\ASAPP

  - The UAT file path is this: dev.bscal.local/it/Servicing_Analytics/ASAPP

    - The purpose of this filepath is to ensure testing in a UAT environment before promotion to production

    - Rahul Sakpal is the owner of this

  - Nick Bradshaw has modify access to the above production folder to capture call transcripts from ASAPP to provide to the auditing team

  - Call recordings available via Genesys: Instructions can be found here

  - A video walk-through of mapping ASAPP conversations to Genesys recordings can be found here

- Role-based access to Servicing Analytics Vendor Transcripts filepath

  - Modify access

    - CE Analytics – owner of the filepath and requires modify access to perform analytics on call interactions

      - Rahul Sakpal

      - Prasad Chaki

    - Prasanna Rajan – will utilize modify access to ensure files are routed from SFTP server to destination filepath

    - Nick Bradshaw – will utilize modify access to capture call recordings & transcripts to make available to the audit team

  - Read access

    - FEP Operations – read access to view call recordings/transcripts for potential follow-ups on member abrasion

  - If additional people request access, submit this ticket including both Sierra/ASAPP destinations as needed and follow-up with Rahul Sakpal as the filepath owner to ensure access is granted.

Solution Design

The solution design created by EA can be found here.

Call/Data Flow

See linked IVR flow

- Members call into BSC IVR

- Members authenticate themselves as FEP members through their member ID/DOB

- Members reach FEP main menu, where they express their intent

  - If Benefits, go to step 4

  - If anything other than benefits, members get routed to our current IVR

- As members confirm benefits inquiries, they will be routed to either AI Voice Agent vendor (Sierra and ASAPP) at a random sample (50% routing to each vendor)

  - BSC IVR sends SIP header information (which includes member ID & plan information) to the vendors to address member questions

- Members interact with AI Voice agents to answer non-member specific (no PHI) benefits inquiries

  - Member inquiries outside the scope of benefits will be routed to BSC customer service representatives

- As members get routed to BSC customer service representatives, vendors will pass back SIP information unchanged

- At the end of each day, vendors will send call recordings & transcripts via SFTP for BSC to store for auditing/analytics processes

SSO Set up

Following security best practices, we have enabled SSO with both Sierra & ASAPP.

To set up SSO, the following tickets were submitted:

- SSO Implementation

  - This ticket establishes SSO within our Azure Entra ID & involves sending the vendor a questionnaire to complete

- Create New AD Group

  - This ticket establishes new AD groups that would be associated with the SSO implementation

- AD Grou Ad-hoc access

  - This ticket adds relevant users to the AD group – see below for AD group information on Sierra/ASAPP

    - Sierra

      - AD Group name: SP-Sierra-users

    - ASAPP:

      - AD Group name: ASAPP-prod-users

  - Prasanna Rajan is the Admin of these AD groups, with Michael Bayeh the delegated approver

  - BSC contact for Sierra SSO setup: Andrew Maitland

  - BSC contact for ASAPP SSO setup: Jerry Meza

Instructions to sign-in via SSO with the vendors:

- Sierra

  - Put full BSC email as part of Sierra log in (firstname.lastname@blueshieldca.com)

  - Upon redirection to SSO page, put lanid credentials (lanid@blueshieldca.com)

- ASAPP

  - On the ASAPP landing page, click “sign in with organization name”

  - Input “blueshield” as organization name

  - Click “continue with Blueshield SSO”

  - Input lanid credentials to sign-in (lanid@blueshieldca.com)

To add PTP resources to SSO access:

- Submit this ticket to get PTP resources added into Azure as guest accounts

- Submit an undefined SMP ticket to add PTP resources to the Sierra AD group (SP-Sierra-users)

Role-based Access Control

Full list of users and their respective access to vendor platforms can be found here.

Sierra is currently implementing a new IT Admin role that will allow for dashboard access without conversation access. Details on the new role can be found here.

# Key Pilot dates

- Go/no go date:

  - Sierra: 8/18

  - ASAPP: 9/12

- Pilot launch date:

  - Sierra: 8/21

  - ASAPP: 9/16

- Pilot complete:

  - Sierra: 12/17

  - ASAPP: 12/17

- Final results:

  - Recommendation delivered: 12/17

# Pilot Preparation

## Agent training materials

AI Agent training materials consisted of publicly available plan brochures along with internal knowledge base articles on training live agents to handle FEP Member Benefits inquiries. The link to these materials can be found here.

## Sandbox evaluation

Pre-pilot the team conducted 2 rounds of sandbox testing, calling into the vendor dial-ins to provide feedback to the vendors to remediate. The Sierra AI vs. ASAPP evaluation used a structured, multi-phase approach with internal testers, SMEs, and external participants. The two IVR solutions were compared across six key domains in controlled sandbox environments. The evaluation was carried out in two distinct rounds. Round 1 featured unmoderated internal testing with 13 users (8 SMEs and 5 non-SMEs) completing 74 test interactions. Round 2 comprised asynchronous SME evaluations by four FEP operational SMEs and live moderated sessions with four external laypersons simulating member calls, totaling 160 interactions. Results guided pilot implementation, model refinement, identification of readiness gaps, risk assessment, and strategic alignment.

Round 1 results can be found here: Round1_Sierra vs. ASAPP User Feedback_Internal.pptx

Round 2 results can be found here: Round2_Sierra vs. ASAPP User Feedback_Internal.pptx

## Development hurdles

- Establishing SIP connectivity

  - Due to non-native Genesys integration and Sierra utilizing Twilio as their SIP integrator, the team had issues establishing connectivity with Sierra. This required several working sessions with Sierra & Twilio (adhering to the change control cycle mentioned above) to troubleshoot and successfully connect.

  - After successful connection with Sierra, the SIP headers weren't being passed back from Sierra in the right format per our requirements. This required additional troubleshooting meetings with Sierra & Twilio to resolve.

- Release cycles hindered ability to test & deploy quickly

  - IVR monthly production release cycles limited the team's ability to deploy IVR changes in a nimble manner. We had to align ourselves to a monthly release and if we weren't ready for full launch (build/test/deploy), we would have to wait for next month's release. This was mitigated through our dark deploy launch, but even the dark deploy needed to be aligned to the monthly release.

  - The change control process slowed development fixes as we could only submit changes on a Tuesday/Thursday schedule. As we were working with Sierra to actively troubleshoot issues, we had to adhere to the change schedule to test/release connectivity fixes.

    - The change control process will continue to be a limiting factor moving forward to allow Sierra to make refinements to their agent. As we have to wait for Tuesday/Thursday releases, bugs identified will persist for a few days until the next change window.

## Agent testing (QE/UAT/E2E) process

Comprehensive details on our testing process can be found here.

# Pilot execution processes

## Sierra Incident Management

Sierra’s incident management plan can be found here.

## ASAPP Incident Management

ASAPP’s incident management plan can be found here.

ASAPP’s launch was plagued by audio & transcription issues that marred the AI Agent experience. While it was resolved within 24 hours, the full root cause analysis report can be found here.

## Change release process in pilot

Any updates to the AI agents needs to follow our change control process. Change review boards occur on Tuesdays & Thursdays to get approval for the change. As a result, testing & sign-off of the agent update needs to be completed a day prior (Monday or Wednesday). In pilot, we started with weekly updates before tapering off to reach a steady state mid-pilot.

# Pilot Completion

## Evaluation & Recommendation

Upon conclusion of the pilot on 12/17, both vendors were evaluated according to the success metrics previously defined in addition to qualitative assessments made by stakeholders of the vendor’s functional and non-functional requirements. Ultimately, Sierra AI was chosen as Stellarus’s recommendation to adopt and partner with. The final shareout can be found here.

## Next Steps

- Launching the 2026 FEP Benefits Agent

  - Operations

    - Align on timeline Raymond presented

    - Execute on testing plan Chance is maintaining

  - Technical

    - Ensure Genesys implementation is not a requirement for 2026 FEP Benefits agent launch

- Launching the next set of use cases for the 2026 FEP agent (eligibility, providers)

  - Operations

    - Schedule requirements discussions

  - Technical

    - Confirm what Genesys certifications/partnerships are required for us to go live with the Genesys implementation

- Expand Sierra agents to other LOBs

  - Create an automated scalable framework to implement conversational AI use cases

- Security considerations

  - Before advancing to member data use cases, need to address this security ticket from Karan (https://blueshieldca.atlassian.net/browse/BES-1514) to migrate the OAuth endpoints to CyberArk

- Regulatory Filings

  - Before advancing to member data use cases or providers, check with legal/compliance/regulatory on any regulatory filings that may be needed

    - Exhibit_N-2 template.doc

- Process Refinement

  - Ingestion of conversational AI call recordings & transcripts

    - Currently ingesting these files via SFTP batch jobs daily. This can be improved to ingest recordings via API or through Genesys itself.

  - Call stability monitoring (Cyara)

    - Richie/Dave has improvements they wanted to make

  - Call monitoring (operational)

    - In pilot, every call was reviewed by the FEP operations team for accuracy & member experience.

  - Call monitoring (audit)

    - Establish a scalable process to make accessible call recordings & transcripts for audit & analytics to access