Exhibit A-57

Statement of Work

THIS STATEMENT OF WORK (the “SOW”) is made, entered into, and effective April 7, 2026 (the “Effective Date”), by and between Performance Technology Partners, LLC (“Consultant”) and California Physicians’ Service d/b/a Blue Shield of California (“BSC”). This SOW shall be governed by the terms and conditions of the Consulting Agreement by and between Consultant and BSC dated August 27, 2007, as amended (the “Agreement”).

- Services

  - Overview. Consultant shall implement an artificial intelligence agent (the “AI Agent”) on the Sierra platform to assist BSC employees through web chat with questions about their health insurance plan benefits while they are logged in to the BSC website.

Employees will interact with the AI Agent through the BSC website using Genesys Cloud CX (“GCX”) web chat. GCX web chat will be integrated into the website, and GCX will route employee chat interactions to the Sierra platform through the Sierra Genesys Bot Connector integration. GCX will manage the interactions so that, if the AI Agent is unable to fully assist an employee, GCX callback can be used to transition the employee from web chat to voice and route the callback to live agents during business hours. When live agents are engaged, they will be provided with context from the interaction.

The implementation is limited to BSC employees and to questions related to BSC employee health insurance plans. The number of plans included in scope is limited to 8.

  - Services. Consultant shall provide the following services to BSC (the “Services”):

    - Specification.  Consultant will provide analysis services to specify the behavioral and technical requirements for the solution and the evaluations required to validate the solution before release. The primary deliverable for this work will be a Solution Specification Document (the “SSD”).

The SSD is intended to serve as the primary reference for solution behavior, evaluation, change management, and release readiness. The SSD will define the solution in terms of behaviors that the AI Agent must perform, must not perform, should perform, or should not perform. Behaviors classified as musts, and their associated evaluations, are critical and must satisfy their associated evaluations before production release unless otherwise agreed. Behaviors classified as shoulds, and their associated evaluations, guide solution quality but may be deferred as agreed.

Consultant will start with the business use cases or user stories and decompose them into one or more behaviors as needed to support solution configuration, evaluation, and release decisions. For each behavior, the SSD will document one or more evaluations used to validate the behavior. The SSD will also identify the knowledge sources and dependencies for the solution.

When a stakeholder identifies a desired behavior, an undesired behavior, or a change to a previously defined behavior, the SSD will be reviewed to determine whether the behavior is already specified, whether the existing evaluation remains appropriate, or whether the SSD should be updated to reflect the revised behavior and associated evaluation.

    - Build.  Consultant will configure the AI Agent, manage the AI Agent knowledge base, configure GCX, facilitate the integration between the AI Agent and GCX, and facilitate the integration between the BSC website and GCX.  The plan benefits will be extracted from their sources, transformed into knowledge articles, and loaded into the AI Agent knowledge base.  The Sierra Genesys Bot Connector integration will be used to integrate the AI Agent and GCX, and Sierra is responsible for their Genesys Bot Connector integration.

    - Web Services.  If the AI Agent needs web services to interact with other systems at BSC, then Consultant will develop the integration between the AI Agent and the web services.  BSC is responsible for documenting, and the web services documentation shall be provided by BSC as part of the specification phase of the project.

    - Interaction Management.  Consultant will configure GCX and facilitate the integrations between the AI Agent and GCX and between the BSC website and GCX.  If the AI Agent cannot assist an employee, GCX callback will be used to transition the employee from web chat to voice and route the callback to live agents during business hours.  GCX will manage the chat and voice interactions, so it can maintain participant data, routing, monitoring, and reporting while employees interact with both the AI Agent in web chat and the live agents in voice.

    - Testing.  Consultant shall test the AI Agent based on the behaviors and evaluations documented in the SSD. The evaluations documented in the SSD will be implemented as simulations in the Sierra platform and executed before each release. Evaluations associated with must behaviors will be implemented as critical simulations and are required for release readiness unless otherwise agreed. Evaluations associated with should behaviors will be implemented as non-critical simulations and will be used to assess solution quality and support release decisions. If an evaluation fails, Consultant may update the AI Agent configuration and execute the simulations again. If needed, the SSD may also be updated to reflect revised behaviors or evaluations before additional testing is performed. BSC is responsible for acceptance testing during the test phase of the project.

    - Knowledge Transfer.  Consultant shall create an operations guide (the “Operations Guide”) that describes how to configure, evaluate, improve, and operate the AI Agent.  Consultant shall also conduct knowledge transfer sessions with BSC.  The goal of knowledge transfer is to ensure that BSC can improve existing use cases and add new use cases as needed.  The Operations Guide will be reviewed with BSC as part of the knowledge transfer sessions during the testing phase of the project.

    - Project Management. Consultant shall provide project management for Services, including but not limited to the following:

      - Serve as the primary contact for all questions and issues related to Consultant’s Services hereunder.

      - Create and maintain a project plan (the “Project Plan”) and provide a weekly status report (the “Weekly Status Report”) of Consultant’s project progress, staff management, and issues.

      - BSC will appoint a single point of contact responsible for all communications and project management among all Customer parties (staff, vendors, consultants) and for the escalation and resolution of any issues for BSC.

      - The participation and commitment of BSC’s project team during the project, including assigned tasks to BSC team members will be a key to project success.

      - BSC will provide qualified development engineering/programming resources versed in Customer’s application(s) during any development/integration portion of this project as needed.

      - All Services, materials and communications are assumed to be delivered in English, unless otherwise specifically noted.

  - Consultant Personnel.  Consultant shall ensure that its personnel assigned to perform services under this SOW have the necessary qualifications, competence and experience required to provide the Service and Deliverables. If BSC, at its sole discretion, is not satisfied with the performance of any Consultant personnel, BSC shall notify Consultant and Consultant shall promptly furnish replacement personnel. BSC retains the right at all times to end the assignment of any personnel Consultant provides under this SOW.

  - Term.  Consultant shall begin providing the Services under this SOW on the Effective Date and Consultant will complete all Services and provide all Deliverables no later than September 30, 2026.  Unless otherwise terminated earlier pursuant to the terms of the Agreement, this SOW will terminate on completion of all Services, including final acceptance of all Deliverables.

  - Key BSC Roles.  The participation and commitment of BSC's project team will be a key to project success. BSC will provide qualified business and technical resources versed in BSC’s applications and systems during the project as needed.  The following key customer roles shall be filled by BSC:

    - Project Sponsor. The Project Sponsor shall be able to articulate the project vision, identify and provide needed resources and funding, and oversee the successful deployment and adoption of the solution.

    - Web Developer.  The Web Developer is responsible for integrating Genesys web chat into the website.  They will also participate in design sessions and serve as the point of contact for any website issues.

    - Web Services Developer.  The Web Services Developer is responsible for documenting web services, which may be used by the AI Agent to interact with systems at BSC.  They will also participate in design sessions, provide the web services documentation as part of design, and serve as the point of contact for any web service changes or issues.

    - IT Administrator.  The IT Administrator is responsible for providing infrastructure and network connectivity between the AI Agent and other systems at BSC, ensuring that the network connectivity is robust, and serving as the point of contact for any infrastructure or network issues.

    - Telecommunications Administrator.  The Telecommunication Administrator is responsible for administering the telecommunications at BSC and serving as the point of contact for any telecommunications and contact center infrastructure changes or issues.

2.   Deliverables

2.1	Deliverables.  In connection with the Services, Consultant shall provide the deliverables set forth in the table below (the “Deliverables”):

| # | Deliverables | Date |
| --- | --- | --- |
| 1 | Weekly Status Reports in Microsoft Word | Weekly until project completion |
| 2 | Project Plan in Microsoft Project | 2 weeks after project start |
| 3 | Solution Specification Document in Microsoft Word | 4 weeks after project start |
| 4 | Operations Guide in Microsoft Word | 12 weeks after project start |

2.2	Acceptance of Deliverables.

Upon completion of any Deliverables, Consultant shall submit such Deliverable to BSC for acceptance.  Final acceptance of all Deliverables shall be determined in the sole but reasonable discretion of BSC within five (5) days of receipt of such Deliverables. In the event that any Deliverable fails acceptance, BSC shall promptly notify Consultant and shall provide a reasonably detailed description of the reason for such failure.  Consultant shall then promptly modify such Deliverable to remedy the identified failures and shall re-submit such Deliverable to BSC for acceptance within five (5) days of such notification or as otherwise agreed to in writing by BSC and Consultant.

3.	Points of Contact

3.1	The BSC point of contact for this SOW is:

Name:

Phone:

E-mail Address:

3.2	The Consultant point of contact for this SOW is:

Name: Jeff Forderer

Phone: (408) 393-3865

E-mail Address: jeff.forderer@ptpinc.com

4.   Fees

In consideration of the Services to be performed by Consultant, BSC agrees to pay Consultant on a fixed fee basis.  BSC herein authorizes $352,800.00 (the "Authorized Services Amount") based on the following payment schedule:

| # | Milestone | Estimated Invoice Date | Fee |
| --- | --- | --- | --- |
| 1 | Project Plan Approved | 2 weeks after project start | $105,840 |
| 2 | Solution Specification Document Approved | 4 weeks after project start | $141,120 |
| 3 | Operations Guide Approved | 12 weeks after project start | $105,840 |
|  |  | TOTAL SERVICES FEES | $352,800 |

5.   Reimbursable Expenses

If there are reimbursable expenses, then BSC shall reimburse Consultant for expenses which have been approved by BSC in writing, in advance. All reimbursable expenses directly incurred by Consultant in the performance of its Services under this SOW shall be reasonable, ordinary and necessary, shall be billed at cost and shall be in conformance with the requirements attached hereto as Schedule 1.

6.   Total SOW Maximum

The dollar amount payable to Consultant by BSC for Services, Deliverables, and Reimbursable Expenses (if allowed) under this SOW shall not exceed THREE HUNDRED FIFTY-TWO THOUSAND EIGHT HUNDRED AND 00/100 DOLLARS ($352,800) (the “Total SOW Maximum”), without prior written authorization by BSC in the form of a written Amendment signed by both parties.

7.   Invoice Payment

Costs for Fee(s) and Reimbursable Expense(s) shall be invoiced separately.

- Fees

Consultant will furnish BSC with invoice(s) in accordance with Section 4 which, if valid and undisputed by BSC, will be paid within thirty (30) days of receipt of such invoice. If BSC disputes an invoice, written notice must be submitted to Consultant within ten (10) days of BSC receipt of the invoice. If BSC does not submit notice of dispute within the prescribed time, BSC waives the right to dispute that invoice. Interest shall accrue at the rate of one and one half percent (1.5%) per month on any valid and undisputed amounts past due on invoices received after date of signature of this SOW.

- Reimbursable Expenses

For payment of Reimbursable Expenses, Consultant will furnish BSC with invoice(s) in accordance with Section 5 which, if valid and undisputed by BSC, will be paid within thirty (30) days of receipt of such invoice.

# Each invoice shall provide a description of the expense(s) being invoiced.

All invoices must contain the following information:

- Agreement or SOW Number associated to the invoice;

- Project name/phase;

- Consultant's name;

- Consultant’s job title;

- Week ending billing period

- Total number of hours worked;

- Name of the BSC cost center owner;

- Project information - Purchase Order number, cost center, project number & account number; and

- Weekly time sheets, as submitted by Consultant’s Project Manager and approved by the BSC Project Manager for each Consultant resource.

- Invoice Submission

- Consultant shall email invoices when due to: BSCInvoiceCapture@concur.com with “Attention Susan Haywood” in the subject field.

- Invoices shall be addressed to the BSC point of contact name (specified in Section 3.1 above)

- Invoices must clearly state the BSC issued purchase order number associated to this SOW

- Invoices must be formatted in Adobe PDF format

- Termination.

Either Party may, without prejudice to any right or remedy it may have due to any breach by the other Party of the terms of this Agreement, terminate this SOW at the time, effective upon written notice to the other Party if the other Party breaches a material term hereof and fails to cure such breach within thirty (30) days after receipt of written notice describing the breach.  Any failure by BSC to pay undisputed Fees due hereunder shall be deemed a material breach of this SOW by BSC. Additionally, Either Party may immediately terminate this SOW, in the event of the following: (a) PTP or BSC ceases to carry on its business, (b) the institution of bankruptcy, receivership, insolvency, reorganization, or other similar proceedings by or against PTP or BSC (c) the appointment of a receiver for all or substantially all of PTP or BSC’s assets, or (d) any change in federal or state laws and/or regulations that make continued performance under this SOW unreasonable.

Effect of Termination. Immediately upon the termination of this SOW (whether pursuant to this Section 8 or for any other reason) BSC shall immediately remit any outstanding Milestone Fees or other outstanding amounts due to PTP hereunder (which amounts shall include a sum equal to the pro rata portion of the uncompleted Milestone Fees based upon the percentage of work which has been completed towards fulfilling the conditions precedent to such Milestone Fees as of the effective date of such termination).  Thereafter, PTP shall be under no obligation to complete any further deliverables or other work under this SOW.

IN WITNESS WHEREOF, the parties have executed this SOW effective on the date and year first set forth above.

| PERFORMANCE TECHNOLOGY PARTNERS, LLC (“CONSULTANT”) | CALIFORNIA PHYSICIANS’ SERVICE d/b/a BLUE SHIELD OF CALIFORNIA (“BSC”) |
| --- | --- |
| By: _____________________________ | By: _____________________________ |
| Name: ___Jeff Forderer________________ | Name: ____________________________ |
| Title: ___Vice President______________ | Title: ____________________________ |
| Date: _____________________________ | Date: _____________________________ |

Schedule 1

Reimbursable Expenses for Travel

1.	Air Travel. Costs within or outside of the United States will be reimbursed only on a coach, non-refundable, lowest cost fare basis. The following expenses will not be reimbursed: Air fare upgrades, change fees (without prior approval from BSC), and checked baggage for more than one (1) checked bag.

2.	Meals. Only meals incurred while traveling away from home, overnight, on BSC’s business will be eligible for reimbursement, up to a maximum of $60 per day. A daily per diem will not be paid.

3.	Lodging.  All BSC required lodging expenses will be reimbursed at the lowest rate available from: A.	BSC’s contracted hotels at BSC’s pre-negotiated rates, as listed on BSC’s Intranet travel site. B.	Alternative hotels, if rates are at or below BSC’s contracted hotel rates.

C.	Tips will be limited to a maximum $8 on any day (Bellman - $5, Housekeeping - $3.00).

D.	Consultant shall cancel guaranteed lodging reservations, as needed, to ensure BSC does not incur unnecessary charges.

E.	BSC will not reimburse for the following expenses:  Laundry/dry cleaning, Internet connectivity fees, telephone charges, room upgrades, fitness center fees, movie rental fees, theft, loss of, or damage to personal items, and toiletries.

4.	Rental Cars.

A.	Consultant must book a compact to mid-size rental car when traveling on BSC business. For example, a compact class car should be used when traveling alone, whereas a mid-size class car might be needed when the vehicle will be transporting more than one (1) person.

Rental cars and associated expenses for Consultant personnel working in BSC’s San Francisco office

(Except for travel to BSC locations outside of the greater Bay Area), are not reimbursable.

Costs to refuel a rental car are reimbursable.  Consultant personnel are encouraged to refuel a rental car prior to returning it to the rental car company.

B.	BSC will not reimburse for the following expenses: Limousine service, parking tickets, moving violations, or additional automobile insurance.

5.	Mileage. May be a reimbursable expense at the then current IRS rate, for Consultant personnel who use their personal car to perform services for BSC at locations other than their BSC assigned office. Consultant personnel may submit expenses for the miles in excess of such Consultant’s personnel’s regular commute between his/her home and their assigned BSC office.

Mileage must be documented with the date, starting point and ending point, and mileage amount recorded.

6.	Miscellaneous Expenses. Costs, such as telephone communications, copying, electronic mail, facsimile transmissions, computer time and use of Consultant’s in-house technical software are considered to be part of Consultant’s overhead costs and are not eligible for reimbursement.

7.	Other Requirements:

A.	Consultants working at BSC’s San Francisco locations are expected to use the least costly mode of transportation when commuting to and from BSC locations outside of the greater Bay Area (e.g., Southern California, Sacramento area).

B.	Receipts. For each expense item over $25, supporting data and documentation, such as copies of receipts shall be provided with the invoice with each item clearly identified as to its purpose. Copies of detailed expense reports to support such reimbursement request shall be attached to the invoice.

C.	Invoices. Each invoice shall be assembled with supporting documentation attached in the order listed in the invoice, and each item of expense chargeable to BSC shall be highlighted or clearly delineated.